Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 03 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Voice-Based Concept Understanding Analyser (VBCUA) |

Product Backlog, Sprint Schedule, and Estimation

Sprints below map 1:1 to the four Epics tracked in the project’s own PROGRESS.md log, so the plan reflects work as it actually happened rather than a hypothetical schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup & Dependency Configuration | VBS-1 | As a developer, I can set up a Python virtual environment and install all required dependencies so the app has a working environment. | 2 | High | Thiramsetti Mercy |
| Sprint-1 |  | VBS-2 | As a developer, I can scaffold the six core modules so the codebase has a clear structure. | 2 | High | Thiramsetti Mercy |
| Sprint-1 |  | VBS-3 | As a developer, I can wire the modules into a working Streamlit app that launches on localhost. | 3 | High | Thiramsetti Mercy |
| Sprint-2 | Core Logic Development | VBS-4 | As a learner, I can have my uploaded audio automatically transcribed using Whisper. | 3 | High | Thiramsetti Mercy |
| Sprint-2 |  | VBS-5 | As a learner, I can have my transcript compared against a reference concept using Sentence-BERT. | 3 | High | Thiramsetti Mercy |
| Sprint-2 |  | VBS-6 | As a learner, I can have delivery-quality signals extracted from my audio. | 3 | Medium | Thiramsetti Mercy |
| Sprint-3 | UI Development | VBS-7 | As a learner, I can use a clear two-column interface to upload audio and pick a concept. | 2 | High | Thiramsetti Mercy |
| Sprint-3 |  | VBS-8 | As a learner, I can see the waveform and play back my audio immediately after upload. | 1 | Medium | Thiramsetti Mercy |
| Sprint-3 |  | VBS-9 | As a learner, I can view my transcript, score, classification, and metrics, and download a PDF report. | 3 | High | Thiramsetti Mercy |
| Sprint-4 | Testing & Deployment | VBS-10 | As a developer, I can run functional tests across all 8 reference concepts and sample recordings. | 2 | High | Thiramsetti Mercy |
| Sprint-4 |  | VBS-11 | As a developer, I can validate the app’s behavior on corrupted/unsupported files. | 1 | Medium | Thiramsetti Mercy |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 1 Day | 02 July 2026 | 02 July 2026 | 7 | 02 July 2026 |
| Sprint-2 | 9 | 1 Day | 03 July 2026 | 03 July 2026 | 9 | 03 July 2026 |
| Sprint-3 | 6 | 1 Day | 03 July 2026 | 03 July 2026 | 6 | 03 July 2026 |
| Sprint-4 | 3 | 1 Day | 04 July 2026 | 04 July 2026 | 3 | 04 July 2026 |

Note: each sprint was completed within a single working day rather than the usual 5–10 day cadence, reflecting a compressed build timeline.

Velocity:

Total Story Points = 7 + 9 + 6 + 3 = 25 Number of Sprints = 4 Velocity = 25 / 4 = 6.25 Story Points per Sprint

Burndown Chart:

A burn-down chart is a graphical representation of work left to do versus time. Across the 4 sprints, all 25 planned story points were completed on schedule with zero carry-over — the backlog burned down linearly to zero by the end of Sprint-4 (04 July 2026), with no re-opened or descoped stories.

Reference: https://www.atlassian.com/agile/tutorials/burndown-charts